# The Product Owner Pocket Reference

## Frameworks, Self-Assessment, and Commitments

A companion handout to The Modern Product Owner: Owning the Outcome from Vision to Delivery By Diego Avella

## How to Use This Handout

This is your working reference. Five pages, five tools, one truth at the center: you don't own the backlog — you own the outcome.

The activities in this workshop follow the page order. After the workshop, keep this handout where you'll see it. Refer to it during planning, refinement, and stakeholder conversations.

# Page 1 — BE Self-Assessment

Activity 1 — 5 minutes individual + 2 minutes pair

Score yourself honestly on each dimension. Not how you want to be. How you actually are right now.

## AVAILABLE

Present and accessible to the team for decisions, clarifications, and the daily questions of sprint life.

Score (circle one):     1   2   3   4   5

One specific gap I notice:

## KNOWLEDGEABLE

I know my product, my users, my market, and the business well enough to make a defensible decision in 5 minutes — not 5 days.

Score (circle one):     1   2   3   4   5

One specific gap I notice:

## EMPOWERED

I have the actual authority to make product decisions — not the title of someone who escalates everything to a steering committee.

Score (circle one):     1   2   3   4   5

One specific gap I notice:

### Pair Reflection (2 minutes)

Share with a partner: one gap you scored low on, and one idea you have for closing it.

# Page 2 — Vision Template

Activity 2 — 3 minutes individual

Fill this in for your product. If you can't fill a blank, leave it blank — that's information.

### Moore's Vision Template

FOR _________________________________________________ (target customer)

WHO _________________________________________________ (statement of need)

OUR _________________________________________________ (product name)

IS A _________________________________________________ (product category)

THAT _________________________________________________ (key benefit)

UNLIKE _____________________________________________ (competition)

OUR PRODUCT _________________________________________ (key differentiation)

### One-Sentence Synthesis

Now collapse all of that into a single sentence anyone on your team could repeat:

### Self-Check

- Is the target customer specific (not "anyone")?

- Is the need real (not "all needs")?

- Is the differentiation honest (not "we're better")?

If you answered "no" to any of these, your vision is still a hope. Sharpen it.

# Page 3.5 — Gherkin: Making Testable Concrete

Making acceptance criteria crystal clear with Given-When-Then

The INVEST framework says stories must be "Testable" — there's a clear way to know they're done. Gherkin is how you make that concrete.

Gherkin uses three simple words:

## Given

The starting state — the condition that exists before the user acts.

## When

What the user does — the action they take.

## Then

What should happen as a result — the expected outcome.

### Example

Original Story: "As a new user, I want to reset my password so that I can regain access if I've forgotten it."

Gherkin Acceptance Criteria:

Given I am on the login page and I've forgotten my password

When I click "Forgot Password" and enter my email address

Then I receive an email with a password reset link within 5 minutes

And I can follow that link to create a new password

And my new password takes effect immediately

### Why This Matters

- For developers: Crystal clear. They know exactly what to build.

- For testers: Actionable. They know exactly what to verify.

- For you: No ambiguity. No endless refinement meetings.

- For stakeholders: Plain English. Anyone can read and understand it.

### When to Use Gherkin

You don't have to use Gherkin for every story. Use it when:

- Stories feel ambiguous to the team

- You're in endless refinement conversations

- The team keeps building the wrong thing

- Acceptance criteria are complex or multi-step

### Optional: Automation

Gherkin pairs with tools like Cucumber and Behave that can automate these tests. But even if your team never touches automation, writing acceptance criteria in Given-When-Then format makes stories dramatically clearer.

# Page 4 — INVEST + MoSCoW Practice

Activity 3 — 6 minutes in pairs

Below are five user stories from a hypothetical fintech app launching in two months. Two tasks:

- For each story, score it against INVEST. Mark pass (✓) or fail (✗) on each letter.

- Classify each story using MoSCoW for this release.

## The Five Stories

### Story A

As a new user, I want to register with email and password so I can access the app.

| I | N | V | E | S | T |
| --- | --- | --- | --- | --- | --- |

MoSCoW (circle):  Must · Should · Could · Won't

Notes: _______________________________________________

### Story B

As a user, I want a beautiful, animated dashboard that delights me every time I open the app and makes me feel good about my finances and shows me everything about my account in real time.

| I | N | V | E | S | T |
| --- | --- | --- | --- | --- | --- |

MoSCoW (circle):  Must · Should · Could · Won't

Notes: _______________________________________________

### Story C

As a user, I want to receive a push notification when my balance drops below a threshold I configured so I can avoid overdrafts.

| I | N | V | E | S | T |
| --- | --- | --- | --- | --- | --- |

MoSCoW (circle):  Must · Should · Could · Won't

Notes: _______________________________________________

### Story D

As an admin, I want a reporting dashboard with 15 different filters, exportable to CSV, PDF, and Excel, with custom date ranges, that the CEO requested last quarter.

| I | N | V | E | S | T |
| --- | --- | --- | --- | --- | --- |

MoSCoW (circle):  Must · Should · Could · Won't

Notes: _______________________________________________

### Story E

As a user, I want to log out of the app.

| I | N | V | E | S | T |
| --- | --- | --- | --- | --- | --- |

MoSCoW (circle):  Must · Should · Could · Won't

Notes: _______________________________________________

### Quick Reference While You Score

| Letter | Meaning |
| --- | --- |
| Independent | Can be built without depending on 3 other stories first |
| Negotiable | A conversation starter, not a contract |
| Valuable | Delivers value to a user or the business |
| Estimable | The team can size it |
| Small | Can be built within a sprint |
| Testable | There's a clear way to know it's done |

## Bonus: Make Stories Testable with Gherkin

When a story passes INVEST, the next step is writing clear acceptance criteria. Gherkin is a simple format that makes acceptance criteria crystal clear.

Structure: Given-When-Then

- Given: The starting condition or context

- When: What the user does (the action)

- Then: What should happen as a result

Example 1: Password Reset

Given: I am on the login page

When: I click "Forgot Password" and enter my email

Then: I receive an email with a password reset link within 2 minutes

Example 2: Notification Settings

Given: I am in my account settings

When: I toggle off "Email Notifications"

Then: I stop receiving marketing emails, but still receive critical alerts

Example 3: Search

Given: I am on the product listing page

When: I search for "blue running shoes"

Then: I see only blue running shoes, sorted by relevance

You don't need to use Gherkin for every story. But when a story is ambiguous, or the team keeps building the wrong thing, or you're in endless refinement conversations — try Given-When-Then. It eliminates a lot of noise.

| MoSCoW | Meaning |
| --- | --- |
| Must | Essential for the release |
| Should | Important but not vital |
| Could | Nice if there's time |
| Won't | Explicitly out of scope (be willing to use this) |

# Page 5 — Stakeholder Matrix

Activity 4 — 5 minutes individual

Plot 3–5 of your real stakeholders into the grid below. Then identify one you've been mis-managing — either over-investing or under-investing relative to where they belong.

HIGH POWER

│

│

Keep Satisfied      │      Manage Closely

│

───────────────────┼────────────────────

│

Monitor             │      Keep Informed

│

│

LOW POWER

LOW INTEREST                   HIGH INTEREST

### Plot Your Stakeholders

| Name / Role | Power | Interest | Quadrant |
| --- | --- | --- | --- |

### The Honest Question

Which one stakeholder am I mis-managing?

Name: _______________________________________

Currently I treat them as: ___________________

They actually belong in: _____________________

One specific change I'll make this week:

### Quadrant Cheat Sheet

| Quadrant | Strategy | Communication Cadence |
| --- | --- | --- |
| High Power · High Interest | Manage Closely | Weekly · Detail · No surprises |
| High Power · Low Interest | Keep Satisfied | Monthly · Brief · No surprises |
| Low Power · High Interest | Keep Informed | Regular · Generous detail |
| Low Power · Low Interest | Monitor | As needed · Minimal |

# Page 6 — Three Commitments

Closing — 90 seconds individual

Specific enough that you'd know whether you did them or not.

### 1. BE — Which dimension will I strengthen this month?

Available · Knowledgeable · Empowered  (circle one)

Specific action:

By when: _________________________________

### 2. KNOW or DO — Which artifact will I get in better shape this quarter?

Vision · Roadmap · Story Map · Backlog  (circle one)

Specific action:

By when: _________________________________

### 3. RELATIONSHIPS — Which stakeholder will I manage differently starting this week?

Stakeholder name:

Specific change in how I engage them:

By when: _________________________________

# The Quick Reference Card

Cut this out and keep it on your desk.

┌─────────────────────────────────────────────────────────┐

│                                                         │

│   YOU OWN THE OUTCOME — NOT THE BACKLOG                 │

│                                                         │

│   BE                                                    │

│   · Available    — present and accessible               │

│   · Knowledgeable — product · users · business · tech   │

│   · Empowered    — actual authority to decide           │

│                                                         │

│   KNOW                                                  │

│   · Three perspectives: Business · Tech · UX            │

│   · Vision · Roadmap · Story Map                        │

│                                                         │

│   DO                                                    │

│   · Backlog: ordered, living, yours                     │

│   · INVEST: I·N·V·E·S·T                                 │

│   · MoSCoW: Must · Should · Could · Won't               │

│   · Kano: Basic · Performance · Delighter               │

│                                                         │

│   RHYTHM                                                │

│   · Plan · Daily · Review · Retro · Refinement          │

│                                                         │

│   STAKEHOLDERS                                          │

│   · Power × Interest = your communication plan          │

│                                                         │

└─────────────────────────────────────────────────────────┘

Frameworks are tools. The role is the work. Own the outcome.